## Test Summary Report

Project Name: Scholarship Application Review System

Document ID: TSR-2026-001

Version: 1.0 Date: September 8, 2026

Prepared By: QA Team (Student Name)

### 1. Executive Summary

This document summarizes the testing activities and results for the Scholarship Application Review System during the System and Integration Testing phases. Overall, the system has reached an acceptable level of stability with a 92% pass rate. One critical defect was identified, resolved, and successfully retested. The testing team recommends proceeding to the User Acceptance Testing (UAT) phase.

### 2. Test Scope

- In-Scope: Application submission module, automated eligibility verification, reviewer scoring module, and email notification system.

- Out-of-Scope: University Single Sign-On (SSO) login module, as the API is currently unavailable for testing.

### 3. Test Metrics and Results

Testing covered Black-box, White-box, and Automated Testing techniques.

| Module Name | Total Test Cases | Executed | Passed | Failed | Blocked | Pass Rate (%) |
| --- | --- | --- | --- | --- | --- | --- |
| Application Submission | 25 | 25 | 24 | 1 | 0 | 96% |
| Eligibility Verification | 15 | 15 | 13 | 2 | 0 | 86% |
| Reviewer Scoring | 20 | 20 | 19 | 1 | 0 | 95% |
| Email Notification | 10 | 10 | 8 | 1 | 1 | 80% |
| Total | 70 | 70 | 64 | 5 | 1 | 91.4% |

### 4. Defect Summary

All defects have been logged and tracked via the issue tracking system.

| Severity | Total Found | Closed | Open |
| --- | --- | --- | --- |
| Critical | 1 | 1 | 0 |
| High | 2 | 2 | 0 |
| Medium | 2 | 1 | 1 |
| Low | 1 | 0 | 1 |
| Total | 6 | 4 | 2 |

### 5. Non-functional Testing Results

- Performance Testing: The system successfully handled 500 concurrent users with an average response time of < 2 seconds (Passed).

- Usability Testing: Five beta testers successfully completed the application process within 3 minutes without critical errors.

### 6. Conclusion and Recommendations

- System Status: Ready for UAT

- Recommendations: The remaining Medium and Low defects should be resolved prior to the production Go-Live. It is also recommended to conduct Security Testing in the next phase.

### 7. Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Manager | ................................... | .......................... | .......................... |
| Project Manager | ................................... | .......................... | .......................... |